## Slide 1
WEBSITE PROPOSAL
July 2026
Innsbruck Paragliding.
Redesigning the whole site — home, shop and checkout — as a live WordPress build.
Prepared for
Johannes Glatz & Simon Klemenc, Innsbruck Paragliding
Prepared by
Yana Harcourt
Notes: Thanks for taking the time. Today I'm walking you through a proposal to give Innsbruck Paragliding a new website — the design is already done, what I'm proposing now is turning it into your actual, live site. By the end you'll know exactly what changes, how long it takes, and what it costs.

## Slide 2
PROJECT OVERVIEW
Why the site needs a new home
The design has already been built — it just isn't live yet. This proposal covers turning that design into the WordPress site your business actually runs on, so it's easy for you to keep updating.
01
Book in one glance
The flight request sits front and center on the hero — no digging for a contact form.
02
Feel like the flight
Bold photography and confident type carry the adventure, not just describe it.
03
Manage it yourself
Photos, prices and text live in WordPress — update them without calling a developer.
Notes: Your current site works, but it doesn't yet make it easy to book, and it doesn't fully capture what flying with you feels like. I designed this redesign around three goals: make booking the very first thing people see and do, use big photography and type so the site feels like the flight itself, and make sure you and your team can update everything — text, photos, prices — yourselves in WordPress, without needing a developer for every small change.

## Slide 3
DESIGN DIRECTION
Warm, confident, built for the outdoors
PALETTE
Night
Accent
Accent Dark
Accent Soft
Warm Bg
PHOTOGRAPHY
Full-bleed action shots over the Stubaital, shot in natural golden-hour light — the site should feel like being in the air, not reading about it.
TYPOGRAPHY
Display — Bricolage Grotesque
We make you fly.
Body — Plus Jakarta Sans
A paar Schritte auf der Wiese — den Rest übernehmen wir.
Notes: Quick look at the visual language before we get into features. The palette stays warm and grounded — deep night tones for drama, your terracotta orange as the one accent color that shows up on every button and highlight. Bricolage Grotesque is the display font for big confident headlines, Plus Jakarta Sans handles all the body text so it stays easy to read. And photography is full-bleed, natural light, shot from the air — the goal is that scrolling the site feels a little bit like being up there.

## Slide 4
KEY FEATURE
Book a flight in one step
Visitors pick a flight type and a date, then hit one button. It opens a pre-written WhatsApp message straight to you — no forms, no waiting on email.
It sits on the hero, so it's the first thing anyone sees.
Flug anfragen
FLUGTYP
Thermikflug — €170
WUNSCHTERMIN
TT.MM.JJJJ
Verfügbarkeit anfragen
Antwort meist innerhalb eines Tages
Notes: This is the first feature I want to call out — the booking widget sits right in the hero, above the fold, so it's the first thing anyone sees. They pick a flight type, pick a date, and one tap opens WhatsApp with a message already written out for you. No contact form to fill in, no waiting on an email — and you're still handling every request personally through WhatsApp exactly like you do now, we're just removing the friction before that conversation starts.

## Slide 5
KEY FEATURE
A gallery that sells the feeling
Real flight photos, laid out full-bleed. Click any tile to browse the set full-screen.
PHOTO — GOLDEN HOUR OVER STUBAITAL
PHOTO — LAUNCH
PHOTO — NORDKETTE
PHOTO — LANDING
PHOTO — WINTER FLIGHT
Notes: Second feature: the gallery. This is where your real flight photos do the selling — no stock imagery. It's laid out full-bleed in an asymmetric grid so it doesn't feel like a boring grid of thumbnails, and clicking any photo opens it full-screen so people can browse the whole set. This is one of the sections where sending me your best shots will make the biggest difference.

## Slide 6
KEY FEATURE
Pricing that's easy to compare
ACTIONFLUG
€130
~10 min, wingover & spirale — pure adrenaline
THERMIKFLUG · RECOMMENDED
€170
30+ min, full mountain panorama
PREMIUMFLUG
€200
The calmest, longest flight for photos
Fluggutschein — gift a flight, valid one year
€130–170
Notes: Pricing is laid out so people can compare all three flights at a glance — Actionflug, Thermikflug and Premiumflug — with the Thermikflug called out as the recommended option since that's the one you fly yourselves most often. The voucher sits underneath as its own banner so gifting a flight feels like a real, separate option rather than an afterthought.

## Slide 7
SCOPE
What's included — the whole site
Not just the homepage — the redesign carries through the shop, every flight's product page, and checkout.
PAGES & SECTIONS
Home — hero with flight-request widget
Our story, gallery & how-it-works
Shop — all 6 flight & voucher listings
Individual product pages per flight type
Cart & checkout, restyled to match
Kontakt, Impressum & Datenschutz
Full English translation, alongside German
BUILT IN
WordPress + WooCommerce, on your existing hosting
Editable text, photos, prices & products — no code
Mobile-responsive from phone to desktop
Existing checkout & payment flow, restyled not rebuilt
Short handoff walkthrough after launch
Notes: Before I get to price and timeline, I want to be precise about scope, because this isn't just a homepage refresh. It's the homepage and story and gallery, plus the shop — all six flight and voucher listings, each product's own page, and the cart and checkout restyled to match. Legal pages like Impressum and Datenschutz come along too, and the whole site gets a full English translation alongside the German. Everywhere someone can land on the site, it should feel like the same site.

## Slide 8
TIMELINE
Six weeks, kickoff to launch
01
WEEK 1
Content & photos
Gather final text, photos and product details.
02
WEEKS 2–3
Core pages build
Home, story, gallery and process go live in WordPress.
03
WEEK 4
Shop & checkout
All 6 product pages, cart and checkout restyled.
04
WEEK 5
Review & polish
You test on real devices, we fix and refine.
05
WEEK 6
Launch
Site goes live, plus a walkthrough for your team.
Notes: Here's how the six weeks break down. Week one, I need your final photos and any text or price updates from you. Weeks two and three, I build out the homepage and core pages in WordPress. Week four is the shop — all six product pages plus cart and checkout. Week five you get to test everything on your own phone and laptop and flag anything that needs fixing. Week six, we launch, and I walk you and your team through how to update it.

## Slide 9
INVESTMENT
The full site, shop included
A homepage-only rebuild fits inside €1,000 — the full shop & checkout takes more build time.
Design
Already delivered
Included
Homepage & core pages
Home, story, gallery, process — mobile-responsive
€900
Shop, 6 product pages & checkout
WooCommerce, product pages, cart & checkout — mobile-responsive
€800
Legal pages, translation, testing & handoff
Impressum, Datenschutz, English version, QA, launch & training
€300
1 year of support included
Small changes for 12 months after launch
Included
Total
€2,000
Can be phased — homepage first, shop and checkout as a second stage.
Notes: Now the number. All-in for the full site — homepage, shop, checkout, legal pages, English translation, testing and launch — this comes to about two thousand euros, and that also includes a year of support afterward for small changes, so if you need a price updated or a new photo dropped in next spring, that's covered, not a new invoice. I know the original conversation was around one thousand, so I want to be upfront: that figure covers a homepage-only rebuild. Once we're also redesigning the shop, six product pages, and the whole checkout flow, that's meaningfully more build work, which is why I've broken the cost down line by line here. If two thousand is a stretch right now, we can phase it — launch the new homepage first within your original budget, then do the shop and checkout as a second phase whenever you're ready.

## Slide 10
NEXT STEPS
Let's get you flying online
1
Approve the plan
Confirm the design, timeline and budget above.
2
Share your content
Send final photos, prices and any text updates.
3
We build & launch
Four weeks from kickoff to a live WordPress site.
Ready when you are.
Yana Harcourt · yanaharcourt.dev
Notes: So, three concrete next steps: first, let me know which way you want to go — full site now, or homepage first and shop later. Second, send over your photos, any price changes, and final text so I can start dropping real content in. Third, I get to building — six weeks from kickoff to a live site, with a walkthrough at the end so you're fully comfortable running it yourselves. Happy to answer any questions right now.